# CAMEL Production Wave — Week 1 Status and Post-Mortem

Shahaan Khan | 2026-08-06 | Check-in with Prof. Introne

## Status

The 56K production wave launched on OrangeGrid on 2026-07-30 across three models.

| Model | Bucket | Chunks | Corpus annotated | Unparseable (-1) |
| --- | --- | --- | --- | --- |
| Llama 3.3 70B | West | 57 / 57 complete | 100% | 0.0000% |
| Mistral Small 3.1 24B | West | 52 / 57 | 81.3% usable | 0.003% (see below) |
| Qwen 2.5 72B | East | 6 / 57 | 10.5% | 0.0000% |

Llama 3.3 70B is finished. All 56,796 texts annotated across 5 prompt arms = 283,980 rows, with zero unparseable responses, zero duplicate records, and no missing prompt arms. This is the first complete model in the benchmark and is ready for evaluation against the gold standard.

Runtime: 5.7 days wall-clock, mean 9.3 hours per 1,000-text chunk, ~225 requests per minute sustained on a single A100 80GB under the V1 engine. Roughly 530 GPU-hours total.

## Post-mortem: what went wrong

Three of the four problems this week trace to a single cause.

The job wrapper assumed it had the compute node to itself. Two node-scoped resources were hardcoded: the GPU index (always rewritten to device 0) and the vLLM server port (always 8900). When HTCondor placed two of our jobs on the same node, they collided on both.

Llama and Qwen were never affected, because their submit files request a node with both GPUs free — which meant they always ran alone. Mistral runs on a broader pool of shared nodes, and that is where the collisions happened.

The consequence for Mistral was not bad annotation but lost annotation: 18.7% of its corpus came back as HTTP errors rather than model output, because the job was talking to a neighbouring job’s server. Excluding those failed rows, Mistral’s unparseable rate is 0.003% — the model itself performed correctly.

Two smaller issues:

- Falcon-H1 34B fails at startup because its quantized weights declare a data type the inference kernel does not accept. One-line configuration fix, not yet applied.

- AceGPT-v2 70B finished downloading and its job file was ready, but was never submitted. No technical blocker.

Qwen is behind for a scheduling reason, not a fault. It was submitted one second after Llama with identical hardware requirements, and HTCondor drains identically-configured clusters in submission order — so Qwen waited 5 days 7 hours before its first job ran. It is now running normally. Qwen also takes 20.3 hours per chunk against Llama’s 9.3, because it emits roughly three times more text per annotation; the verdict token is still parsed correctly, so this costs time but not quality.

## An early scientific observation

The two completed West-bucket models disagree substantially in how often they assign a label at all: Llama says YES on 11.5% of construct-text pairs, Mistral on 3.7%. Both are stable across chunks, and their per-chunk rankings correlate, so the variation is driven by the corpus rather than by instability.

This mirrors the over-prediction / under-prediction split seen in the earlier 100-text characterization of Llama and Qwen. It suggests the pattern is a model-level property rather than an East/West one — which is worth knowing before we interpret the East/West comparison itself. Qwen’s completion will let us test that directly.

## Plan

- Fix the wrapper so jobs respect their assigned GPU and use a unique port.

- Validate that fix on the Falcon job, which needs a resubmit regardless.

- Submit AceGPT.

- Unblock Qwen. Its jobs currently cannot match any node, because the “both GPUs free” requirement is unsatisfiable while our own jobs occupy one GPU on every A100 node. Relaxing it doubles our usable A100 capacity, but is only safe once the wrapper fix is in.

- Re-run the 10,637 Mistral texts lost to the collisions.

Timeline. Qwen finishes approximately 13 August at current capacity, sooner if step 4 lands. Mistral’s re-run is 1–2 days. Falcon and AceGPT are unknown until they pass a validation chunk.

Compute note. Qwen will consume roughly 1,150 A100-hours to finish. Our jobs currently hold one GPU on six of the nine A100 nodes. Happy to pause or throttle if that conflicts with anything you have queued.

## Question

Whether to treat Mistral Small 3.1 as a full roster model or as a robustness check. It is a 24B model against 70B peers, it under-predicts substantially, and completing it costs roughly 340 GPU-hours plus the re-run.